## Slide 1: Constructing Excellence Summit
October 2023
Tracy Keep FCII – Gallagher Insurance Brokers
Chris Doran, Partner – Weightmans LLP, Solicitors

## Slide 2: Objectives on the new statutory and regulatory regime
Purpose of the new regulatory framework:
Ensure that all high-rise residential buildings and buildings to which the legislation applies are of a high quality and safe.
Create a system that provides greater oversight over the design and construction process by a new regulator (the Building Safety Regulator), who will have new enforcement powers.
Improve the competence of people involved in the design, construction and refurbishment and management of buildings.
Provide residents with information about the building they live in and provide them with statutory protections and remedies.
  Ensure that the quality standards to be met, and the methods of compliance are clear – previous criticism was that standards were too complex, not read and not understood.

## Slide 3: Where are we?
Let’s look at the following areas:
1. Competence
2. Quality standards:
  Gateways
  Dutyholder regime

## Slide 4: Competence
A lot of work has been undertaken by a number of bodies to create a set a standards that dutyholders should comply with.
These include the BSI and other trade organisations.
Prior to publication of the detailed dutyholder obligations, the guidance being given was on the required competency thresholds, behaviours, ensuring knowledge of the relevant statutory and regulatory requirements and management processes.
The Building Regulations etc. (Amendment) (England) Regulations 2023 amend the 2010 Building Regulations by setting out:
Obligations on a client to ensure compliance with Building Regulations; and
Obligations on dutyholders to ensure that they are competent to undertake works.

## Slide 5: Quality Standards - Gateways
Gateway One: At planning stage: Demonstrate that fire safety matters considered - in force from 1st August 2021
Gateway Two: Requirement to obtain BSR approval before construction starts - in force from 1st October 2023
Gateway Three: BSR must issue Completion Certificate before occupation - in force from 1st October 2023
DLUCH has issued three new Regulations implementing a more stringent building control regime for higher risk residential buildings:
The Building (Higher-Risk Buildings Procedures) (England) Regulations 2023
The Building Regulations etc. (Amendment) (England) Regulations 2023
The Building (Approved Inspectors etc. and Review of Decisions) (England) Regulations 2023
These came into force on 1st October 2023.
Headlines: BSR only Building Control authority for higher risk buildings (HRBs) and we now have details of the building control regime for HRBs, including what information must be provided in Gateway 2 and 3 applications.

## Slide 6: Quality Standards - Dutyholder regime
Purpose
To provide “rigorous and demanding dutyholder roles” which were clear and which carried effective sanctions for poor performance.
Dutyholders:
Clients
Principal Designer/Designer
Principal Contractor/contractor
Principal Accountable Person/Accountable person - any person who has, (i) the legal estate in possession of any common parts, or (ii) who has a repairing obligation under a lease or by statute (including the BSA 22) – see s. 72 BSA 22.

## Slide 7: Dutyholder obligations
Detailed obligations of clients, designers and contractors are to be contained in secondary legislation. These are now being published – see the Regulations mentioned on slide 5.
Question:
Will the new system encourage collaborative working and joint decision making?
Accountable person is a new particularly important role. It is usually the organisation that owns or manages a HRB. Responsible for:
  taking all reasonable steps to prevent a building safety risk, i.e. a fire safety risk or structural failure;
  reducing seriousness of incident should one occur;
  prepare a case safety report – this must identify fire and structural safety risks and how risks are to be managed.
  The Higher-Risk Buildings (Management of Safety Risks etc) (England) Regulations 2023: Details procedures which the BSR, principal Accountable Persons and Accountable Persons and residents must follow in the occupation phase of HRBs.

## Slide 8
Sections 76-94 inclusive impose a number of non-delegable duties on the dutyholders, many of which will relate to the Accountable Person. These include the following:
  Completion certificate before occupation (s. 76).
  Requirement of registration before occupation (s. 77).
  Registration of higher risk buildings (s. 78).
  Obligation to apply for Building Assessment Certificate (s. 79 – not in force).
  Duty to display certain information (s. 82 – not in force).
  Duty to produce assessment of building safety risk, including fire and structural safety (s. 83 – not yet in force).
  Duty to prevent building safety risks (s. 84 – not in force).
  Duty to prepare safety case report (s. 85 – not in force) and advise BSR of the same (s. 86 – not in force).
  Duty to keep prescribed information (s. 88 – not in force) and provide prescribed information to the BSR (s. 87 – not in force).
  Duty to provide certain information to residents (ss. 91-93 inclusive – not in force).
Accountable Person will often also be the Responsible Person under The Regulatory Reform (Fire Safety) Order 2005
Failure to comply may result in the Accountable Person being convicted of a criminal offence.
Underpinned by new remedies available to, inter alia, BSR, DLUHC and residents.

## Slide 9: Challenges and uncertainties
Arguably the government’s initial proposals for dutyholder obligations didn’t go far enough to create and foster a culture required for a meaningful level of collaboration, cooperation and transparency during the design and construction process.
Latest Regulations contain obligations that are drafted as the need to take reasonable steps. Others are formulated as absolute requirements (i.e. a duty to ensure that that work is undertaken in accordance with requirements). There is also an obligation on dutyholders to consider whether other disciplines affect the performance of their obligations. In that way, the Regulations are attempting to create a culture of collaboration.
There are still many obstacles. These include:
The new statutory and regulatory environment is extremely complicated.
Wording of standard forms will need to reconsidered and move away the traditional inverted risk pyramid
Will standard forms of contract/appointments expressly adopt these obligations to supplement liability under statute?
Availability of insurance and policy conditions.
Some in construction and insurance industries are slow to embrace the change of culture required. This will need to change, and the insurers will need to satisfy themselves of this.

## Slide 10: Response from the industry and insurers
Three different areas of cover to consider:
  Contract works
  Public liability
  Professional indemnity
1. Contract Works
  Combustible panels clause – Kingspan and LPC fallout
  JCOP considerations
Surprisingly quiet, seem to be adopting a wait and see attitude before changing policy wordings or writing in exclusions as might have been expected.

## Slide 11: Response from the industry and insurers
2. Public Liability
Heat conditions
Bona fide sub contractors conditions
3. Professional Indemnity
Fire safety exclusion clauses
Market capacity
Defective Premises Act 1972

## Slide 12: Government backed PO scheme for EWS1 assessors
In response to shortage of insurers
Developed to support the valuation process
MGAM awarded the scheme
Will give EWS1 assessors confidence to exercise professional judgement

## Slide 13: Opportunities
Change of mindset needed, more cooperation between developers, contractors and architects/designers
Current position to shift most of the responsibility onto the contractor is unsustainable
Legal precedents create an adversarial approach when things go wrong
Insurance follows the legal precedents, so also adversarial and fail to foster a culture of cooperation and transparency

## Slide 14: Essential steps forward
Keep accurate records and keep them for longer
More attention needed to drafting and signing contracts